# Documentation Plan: Nintex Workflow and Forms Installation Guides (2013, 2010)

# Introduction

## Roles and responsibilities

### UA team

UA Writer: Pamela Denchfield

UA Director: Harold Gross

### Reviewers

| Name | Discipline | Review for: |
| --- | --- | --- |
| Alex Burton | PM | Product messaging, look and feel, etc. |
| Daniel Kinal | PM | Product messaging, look and feel, etc. |
| Darren Lans | Project Manager for Agile PMO | Schedule and process alignment |
| Aaron Labiosa | Support | Accuracy and completeness |
| Chad Austin | Support | Accuracy and completeness |
| Zach Puckett | Support | Accuracy and completeness |
| Andrew Beal | Support | Accuracy and completeness |
| Sean Fiene | Support | Accuracy and completeness |
| Cameron McConnell | Support | Accuracy and completeness for appropriate areas |
| Vincent Dambrosio | QA | Accuracy and completeness for appropriate areas |
| Emily Slagle | UA | Training document alignment |
| Emily Billing | UA | Community site alignment |
| Dennis Kennedy | UA | Developer document alignment |

Note: Reviewers providing base material are asked to ensure that their material was captured properly. Most base material is coming from Support team members in Bellevue.

## Goals and objectives

To make installation easy and reduce related support calls for installation of on-premises Nintex Workflow (NW) and Nintex Forms (NF), both 2013 and 2010 versions.

## Audience definition

IT personnel of varying expertise levels in regard to Sharepoint and SQL Server and with varying levels of account permissions (may not have access to Farm Installation account).

## Audience task analysis

User may be installing NW, NF, or both. User needs clear guidance on planning

# Products and documents

## Product descriptions

## (derived from http://www.nintex.com/en-US/Products/Pages/default.aspx)

Nintex Workflow for SharePoint adds a drag-and-drop workflow designer, connectivity and advanced workflow features to Microsoft SharePoint.

Nintex Forms for SharePoint is a web based designer that enables forms to be created within SharePoint quickly and easily. SharePoint forms can then be consumed on most common mobile devices.

## Document scope

| Document title | Document scope |
| --- | --- |
| Installation Guide: Nintex Workflow 2013 and Nintex Forms 2013 | Steps for installing 2013 versions of NW and NF Note: The upgrade/update process is outside scope. |
| Installation Guide: Nintex Workflow 2010 and Nintex Forms 2010 | Steps for installing 2010 versions of NW and NF Note: The upgrade/update process is outside scope. |

## Delivery methods and access points

Links to installation guides to be added to the community site at the following page, for awareness:

PDFs to be available on the community site at the following URLs:

Product Download page:

https://community.nintex.com/community/installation/product-downloads

(currently the installation guides are not mentioned here)

PDFs to be available on the community site at the following page:

Installation page:

https://community.nintex.com/docs/DOC-1086

Existing:

Revised:

# Project information

## Schedule (project milestones)

Aug. 12: Documentation plan review cycle begins

Aug. 14: All input on documentation plan due to Pamela

Aug. 25: First draft review cycle begins

Aug. 25: All input on first drafts due to Pamela

Sept. 1: Second draft review cycle begins

Sept. 4: All input on second drafts due to Pamela

Sept. 8: English versions of installation guides published on community site

TBD: Localized versions (if applicable) published on website

## Task list and information sources

Install products on test VMs, read existing documentation, write drafts, contact support personnel and others with questions as needed.

Support team members in Bellevue are providing the base material for this documentation update.

## Tools

| Area | Tool |
| --- | --- |
| Screen captures and other artwork | TechSmith Snagit |
| Text authoring | MadCap Flare |
| Production of deliverables | MadCap Flare |
| Source control for MadCap Flare project and associated items | Apache Subversion (SVN): http://svn.nintexsupport.com/svn/Technical_Writing/PlatformOnPrem/ Note: The plan is to use TFS when a local proxy is implemented. |

# Localization, user interface, usability, and maintenance

## Localization plan

TBD. Previous versions were localized into the following languages:

- Arabic

- Brazilian Portuguese

- Chinese

- Czech

- Danish

- Dutch

- Finnish

- French

- German

- Hebrew

- Hungarian

- Italian

- Japanese

- Korean

- Norwegian

- Polish

- Russian

- Spanish

- Swedish

## User interface text plan

User interface (UI) text is not directly addressed in this project, although the installation guides do reference UI text strings from the installer wizards and from Nintex pages on SharePoint Central Administration.

## Usability test plan

No resources are available for usability testing at present.

## Maintenance plan

UA will update the source files, initiate and complete review cycles, and publish updated drafts as needed.

# Preliminary table of contents

The table of contents (TOC) below applies to both documents:

- Installation Guide: Nintex Workflow 2013 and Nintex Forms 2013

- Installation Guide: Nintex Workflow 2010 and Nintex Forms 2010

This draft TOC is provided for team review of terminology as well as assessment of any gaps.

| Section | Description |
| --- | --- |
| Introduction | Will specify “Nintex Workflow for SharePoint” and “Nintex Forms for SharePoint” to differentiate from O365 versions. May include contextual information about NW editions (Enterprise) |
| Print-outs |  |
| Installation checklist | One-page list of to-do items for installation |
| Installation worksheet | Fill-in blanks for identifying server names, URLs, etc. |
| Before you start |  |
| Plan your test and production environments |  |
| System requirements | Reference MSDN and TechNet for both SharePoint and SQL Server; also provide Nintex-specific guidance where appropriate (for software; there is nothing Nintex-specific for hardware) |
| Review topology considerations and best practices | Reference MSDN and TechNet for both SharePoint and SQL Server; also provide Nintex-specific guidance where appropriate |
| High availability |  |
| Security |  |
| Backup and recovery |  |
| Set up topology for installation |  |
| Ensure services are running |  |
| Modify group policies | Unsigned group policies in particular |
| Disable antivirus and malware |  |
| Set up server used for running installers | Disable UAC |
| Obtain account with sufficient permissions | Least permissions model |
| Obtain Nintex license files |  |
| Schedule deployment |  |
| Install products to test environment | Pointer to items listed under “Install products to production environment” |
| Confirm test installation | Tasks for confirming that NW/NF was installed (including confirming database role membership for WSS_Content_Application_Pools) and that it works as expected; also, reminder to reinstate pervious group policies, antivirus, and malware |
| Install products to production environment |  |
| Run the installers | Steps to run exe and msi files |
| Deploy the solutions |  |
| Sequence of solution deployment | Specifies to deploy NW before NF |
| Web application deployments required | Details which web applications to deploy each solution to |
| Steps for deploying solutions | SharePoint UI steps |
| Import the license files |  |
| Configure the databases and other items |  |
| Nintex Workflow configuration | Configuration database, content databases, web app activation, workflow action enabling, email settings, LazyApproval |
| Nintex Forms configuration | View and edit database settings for automatically created database, activate NF on web applications |
| Connect and enable Nintex Live |  |
| Activate features in SharePoint |  |
| Confirm production installation | Tasks for confirming that NW/NF was installed (including confirming database role membership for WSS_Content_Application_Pools) and that it works as expected; also, reminder to reinstate pervious group policies, antivirus, and malware |
| Troubleshoot installation |  |
| Identify the problem | This section provides suggestions to help diagnose causes of the troubleshooting issues |
| Deploy test solution packages |  |
| Review SharePoint ULS log files |  |
| Issues | This section addresses known issues using the standard issue-cause-resolution format |
| Solution package is stuck in deployment |  |
| Solution package is listed as error |  |
| Nintex icons missing from Central Administration |  |
| Additional resources | Help file links, support contact info, community site link, etc. |
| Uninstall |  |
| Remove for reinstall | Instructions for removing NW/NF when intending to reinstall |
| Remove completely | Instructions for removing NW/NF entirely (web.config, GAC, etc.) |

# Estimates

## Estimated total page count

TBD

## Estimated number of graphics

TBD; very few if any

## Estimated hours

40-80 (remaining as of the initial draft of this document)

# Dependencies, challenges, and risks

## Dependencies

This documentation project is independent of other software or documentation developments.

## Challenges

Lack of clear conventions and standards. UA is still forming conventions and standards for documentation.

## Risks

Reviewers may not have time to dedicate to ensuring accuracy and completeness of documents.

# Version history

| Date | Author | Change |
| --- | --- | --- |
| Aug. 12, 2014 | Pamela Denchfield | Initial draft |
| Aug. 13, 2014 | Pamela Denchfield | Updated roles and responsibilities, task list and information sources, tools |
| Aug. 18, 2014 | Pamela Denchfield | Updated products and documents, schedule, preliminary table of contents to address feedback by Emily Slagle and to shift schedule due to shifts in priorities |